### PIKES  PEAK  HILL CLIMB RACE

### SKYBOT

### Document Control

File Name:  SkyBot_ProjectDeliverables1.1.doc

Abstract:

This document outlines the deliverables required to complete the Pikes Peak Hill Climb project for our ESIS class.  This document was completed by reviewing the class syllabus and the MCNAV project which was completed last summer.

#### History

| Version No. | Date | Created / Modified by | Reviewed by | Changes Made |
| --- | --- | --- | --- | --- |
| 1 | 6/17/06 | Harry Ulrich |  | Creation |

1.	Introduction

This document outlines the deliverables required to complete the Pikes Peak Hill Climb project for our ESIS class.  This document was completed by reviewing the class syllabus and the MCNAV project which was completed last summer.

2.	Documents

The following lists the documents planned to be delivered to our professor and any customers that we may attract.  It identifies the proposed due date and general description of the document.

| Document | Date | Definition |
| --- | --- | --- |
| Concept of Operations [CONOP] |  | Project description, outlines challenges and important concepts necessary for completion |
| Pikes Peak Robot Hill Climb Rules |  |  |
| Trade Study | 6/21/06 | Identify key selection items, their respective attributes, the actual selections and support for these decisions |
| Technical Report | 6/28/06 | Having made our selections, detail the technical approach |
| Operational Concept Document [OCD] | 7/6/06 | Establish the expected behavior of the system |
| System Capability Requirements & Qualification Method | 7/13/06 | Establish the requirements (functional, performance, design, etc) |
| System & Software Architecture | 7/20/06 | Identify the architectural drivers, present the architecture and relevant information and views of the architecture |
| Software Development Plan | 7/27/06 | Describe the development plan for the software |
| Reliability Analysis | 8/3/06 | Presents an analysis of the system reliability, notably the likelihood of finishing the race |
| System Test Plan | 8/10/06 | Outline a series of tests that closely resembles the actual race |
| Program Risks | 8/17/06 | Identify the risks that could prevent the project from being successfully completed. Also includes risk mitigation. |